Section C: public participation

- ADVERTISEMENT and Notice

  - Advertisement

In fulfilment of the EIA Regulations, G.N. R543 Section 54, advertisements were placed in the following newspapers:

- Isolezwe, in Zulu, published on 14 October 2013.

- Mercury, in English published on 14 October 2013.

  - Notice

A3 on-site notices/posters informing I&APs of the application were placed at each substation site alternative. The posters were placed at the following locations:

| Site notice position | Site Notice Location | Latitude | Longitude |
| --- | --- | --- | --- |
|  | Alternative Site 1 | 28o 13’ 20.29” S | 31o 28’ 23.01” E |
|  | Alternative Site 2 | 28o 13’ 11.89” S | 31o 28’ 19.03” E |
|  | Alternative Site 3 | 28o 13’ 18.58” S | 31o 28’ 22.23” E |
|  | Alternative Site 4 (Preferred site) | 28o 13’ 31.99” S | 31o 28’ 21.45” E |
|  | Grocery store | 28o 13’ 54.83” S | 31o 28’ 14.48” E |
|  | Community Hall | 28o 14’ 03.18” S | 31o 28’ 17.44” E |
| Date placed | 31 October 2013 |

Include proof of the placement of the relevant advertisements and notices in Appendix E1.

Copies of advertisements that were published in the Isolezwe and Mercury and notices are included in Appendix E1

- Determination of appropriate measures

Provide details of the measures taken to include all potential I&APs as required by Regulation 54(2)(e) and 54(7) of GN R.543.

Key stakeholders (other than organs of state) identified in terms of Regulation 54(2)(b) of GN R.543:

| Title, Name and Surname | Affiliation/ key stakeholder status | Contact details (tel number or e-mail address) |
| --- | --- | --- |
| Amafa | Heritage | Mrs Bernadet Pawandiwa, Amafa AkwaZulu-Natali, P.O. Box 2685, Pietermaritzburg, 3200. Tel 0333946543. bernadetp@amafapmb.co.za |
| Ezemvelo KZN Wildlife | Biodiversity/Conservation | Mr Dominic Wieners, Head Integrated Environmental Planning, Ezemvelo KZN Wildlife, P.O. Box 13052, Cascades, 3202. Tel 0338451999 or 0338451455 |

Include proof that the key stakeholder received written notification of the proposed activities as Appendix E2.  This proof may include any of the following:

- e-mail delivery reports;

- registered mail receipts;

- courier waybills;

- signed acknowledgements of receipt; and/or

- or any other proof as agreed upon by the competent authority.

A copy of register of signed acknowledgement of receipt by key stakeholders is included in Appendix E2

2.1 Public Notification

A consultation process was undertaken with the intent of informing key community stakeholders comprising tribal authorities, the District and Local Municipality and the local communities about the proposed development and the Basic Assessment process underway.

2.1.1 Identification of Interested and Affected Parties

The Public Participation Process (PPP) for the project was initiated with the development of an I&AP database. The list of I&APs was updated on a regular basis during the course of the project. The list of I&APs encompasses the following:

- Ezemvelo KZN Wildlife;

- Amafa aKwaZulu-Natali;

- Department of Economic Development, Tourism and Environmental Affairs (EDTEA), KZN

- Department of Agriculture, Forestry and Fisheries;

- Ulundi Local Municipality; and

- Kwaphindangene Tribal Council (inkosi Phumempini J Mtshali)

2.1.2 Background Information Document

A Background Information Document (BID) was compiled, which provided a description of the proposed project and information on the Basic Assessment process to be followed. The purpose of this document was to inform all I&APs about the project and afford them an opportunity to comment and to register as an I&AP. Copies of the BID were hand delivered to the relevant authorities, affected landowners and relevant organisations and community members.

2.1.3 Landowner notification

- Most of the land affected by the proposed project belongs to municipal land, Ulundi Local Municipality. However, a smaller portion of it belongs to Ingonyama Trust represented by the Kwaphindangene Tribal Council under the leadership of inkosi Phumempini J Mtshali. The landowner notification letters were signed on 11 July 2013 by the Municipal Manager, Mr S.A. Buthelezi and on 9 July 2013 by inkosi Phumempini J Mtshali, respectively. The following farms are affected by the proposed project:

- Farm 390 (Municipal land);

- Farm 4/15840 ( Ingonyama Trust land);

2.2 Meetings and site visits

2.2.1 Public Meeting

The Public Meeting was advertised in 2 newspapers namely Isolezwe and the Mercury. The Zulu version of the advert was published in the Isolezwe on 14 October 2013 and the English version was published in the Mercury on 14 October 2013, respectively.

2.2.2 Focus group meetings/One-on-one meetings

Key stakeholders were identified at the beginning of the PPP and they included: Commenting authorities, key stakeholders and the landowner. Meetings and site visits were held on the dates indicated below:

| Date | Activities | Remarks |
| --- | --- | --- |
| 14 March 2013 | Site Visit | Mr Nathi Ndlela (Project Engineer Reticulation) showed the team (Nelson Mwanyama, Belinda Hingle and Whitney Gabriel) the site that Sunil and him identified previously. Two additional sites were identified by the team The Tee-off point was also identified. Coordinates of these sites were taken by Nelson. |
| 9 April 2013 | Site Visit | This site visit was attended by a large number of people including Nelson Mwanyama, Allan Francis, Belinda Hingle, Sunil, Abi (Civil Engineer), Nathi Ndlela and colleague, 2 ladies from TSC, 3 surveyors. The team was shown around the three sites and tee-off point. A fourth site was identified during the site visit. |
| 1 May 2013 | Distribution of BID | BID was hand delivered to Municipal Manager’s office of Ulundi Municipality BID was also delivered to Mr Ndwandwe of DAEA. BID was also delivered to the councilor of the project area, Cllr Buthelezi and a meeting with the inkosi was scheduled for the 14 May 2013 |
| 14 May 2013 | Meeting with the inkosi | The meeting with the inkosi did not take place. Both the council and the councilor were not aware of the inkosi’s whereabouts. We were later told by the secretary of the inkosi that he had gone to a meeting in Durban. He’s an acting inkosi and a politician and hence may leave at very short notice for a meeting without the council being notified. The meeting wth inkosi has been rescheduled for the 21 May 2013. |
| 20 May 2013 | Distribution of BID | Distribution of BID to Ezemvelo KZN Wildlife, DWA and AMAFA |
| 21May 2013 | Meeting with inkosi J.P. Mtshali and the council. | Inkosi is appealing to Eskom to give the community 2-5% of the proceeds from the substation to assist with development in the area. Inkosi said the electricity is needed in the area and welcomed the project. Inkosi suggested that a community meeting be held in the project area. Inkosi indicated that the induna be informed be shown the land in question. He added that he doesn’t want a situation where there is conflict with other activities Inkosi said that he wouldn’t support the choice of the sites that are close to the school to be used for the construction of the substation. |
| 31 May 2013 | Community Meeting | Community meeting was held at the project site. Generally, community members were looking forward to employment opportunities during project implementation. |
| 28 June 2013 | Scheduled Landowner Notification and BID distribution | The inkosi was not available to sign Landowner notification letter. He was attending a meeting in Parliament. Meeting with councillor to request him to take Land notification letters to inkosi and the Municipal Manager for signing. Meeting with Rev Father Mbatha of St Francis High School. Meeting with the Hospital Nursing Manager. |
| 11 July 2013 | Site assessment | An assessment of the study area was undertaken and pictures taken. Meeting with councillor Buthelezi to collect the signed land notification letters. |
| 8 August 2013 | Application | Submission of application forms to DEA |
| 4 October 2013 | Advert | Preparation of the advert. |
| 31 October 2013 | Specialist site visit | Showed Botanist (Simon Bundy) and Avifauna specialist (David Allan) the substation alternative sites 1,2,3 and 4, and the TIL alternative corridors, and Tee off point. |
| 11 November 2013 | Site notices. | Installation of site notices at each alternative site, at the grocery store and the community hall. |
| 24 November 2013 | Public Meeting preparation | Preparation for the public meeting. |
| 25 November 2013 | Public Meeting | The Public Meeting was held on 25 November 2013 in the community hall. |
| 5 December 2013 | TEF Presentation | A presentation of the project findings was made to the TEF to a panel of engineers. |
| 10 March 2014 | Meeting with Municipal Technical Director | Site visit with the Municipal Technical Director, Mr WC De Wet. He supported the location of the proposed substation on Site 4. |
| 5 May 2014 | MV Lines | Meeting with Tatolo and Sunil on the alignment of MV lines from Site 4. |
| 8 May 2014 | TEF Presentation | Presentation to TEF of MV Lines alignment from Site 4 Feedback from Eskom stakeholders to be sought the following week. |
| 16 May 2014 | MV Lines site visit | Present: Nelson, Tatolo, Sunil, Eskom Empangeni TSE staff, Concuillor Buthelezi, Municipal Technical representatives. MV lines from Site 4 will be accommodated. Tatolo to write initial report and the municipality will be consulted. EIA process to proceed. |
| 26 February 2015 | Site visit and Meeting with councillor | Meeting with councillor Buthelezi to discuss section of BAR that needs to be completed by Ulundi Local Municipality. The Municipal Manager who was also supposed to attend this meeting did not attend as he had to attend another meeting. The site visit revealed that community members were constructing houses at the sensitive sites 2 and 3. |

2.3 Distribution of Draft Basic Assessment Report for comment.

- Issues raised by interested and affected parties

- Comments and response report

The practitioner must record all comments received from I&APs and respond to each comment before the Draft BAR is submitted.  The comments and responses must be captured in a comments and response report as prescribed in the EIA regulations and be attached to the Final BAR as Appendix E3.

- AUTHORITY PARTICIPATION

Authorities and organs of state identified as key stakeholders:

| Authority/Organ of State | Contact person (Title, Name and Surname) | Tel No | Fax No | e-mail | Postal address |
| --- | --- | --- | --- | --- | --- |
| Department of Water Affairs | Ms Nompumelelo Mdlalose | 0313362889 | 0313059927 | Mdlalosen@dwa.gov.za | P.O.Box 1018, Durban, 400 |
| EDTEA | Mr Sibusiso Ndwandwe | 0358743296 | 0357890663 | Sbusiso.ndwandwe@kzndae.gov.za | P/Bag X22, Ulundi, 3838 |
| Department of Agriculture Forestry and Fisheries | Mr Jeffry Maivha | 0333927721 | 0866507786 | JeffryMai@daff.gov.za | DAFF Forestry Regulation, P/Bag X9029 Pietermaritzburg 3200 |
| Ulundi Local Municipality | Mr S.A. Buthelezi (Municipal Manager) | 0358745100 | 0358700595 | sabuthelezi@ulundi.gov.za | P/Bag 17, Ulundi. |

Include proof that the Authorities and Organs of State received written notification of the proposed activities as appendix E4.

In the case of renewable energy projects, Eskom and the SKA Project Office must be included in the list of Organs of State.

A copy of register of signed acknowledgement of receipt by Authorities and Organs of State is included in Appendix E4.

- CONSULTATION WITH OTHER STAKEHOLDERS

Note that, for any activities (linear or other) where deviation from the public participation requirements may be appropriate, the person conducting the public participation process may deviate from the requirements of that sub-regulation to the extent and in the manner as may be agreed to by the competent authority.

Proof of any such agreement must be provided, where applicable.  Application for any deviation from the regulations relating to the public participation process must be submitted prior to the commencement of the public participation process.

A list of registered I&APs must be included as appendix E5.

Copies of any correspondence and minutes of any meetings held must be included in Appendix E6.